# Minutes — Northgate Escalation Bridge, 9 April 2026

Author: Aisha Bello

Date: 2026-04-09

Present: Aisha Bello, Ingrid Lund, Tomas Lindqvist, Victor Nwosu, Ryan Chen, Priya Raman, Marcus Feld.

## Position

The customer's pilot Helios-3 handler has been down since Tuesday 7 April. Customer metrology shows 22 backside adders at 0.05 um against a limit of 5. A send-ahead wafer through the handler alone accumulated 19 adders. Three lots, 75 wafers, on hold.

## Agreed position with the customer

We accept that the handler is the source on the evidence available.

Engineer on site by Friday 10 April.

Preliminary root cause within five working days.

8D report within three weeks.

No statement on compensation until root cause is established. The account team is instructed not to offer a number.

## Investigation plan

Four hypotheses to be separated by staged send-ahead wafers: end effector blade condition, Z-axis bellows wear debris, EFEM top plate filter bypass, and the customer's own load port. The build record is to be checked for the ceramic blade lot in the machine.

## Actions

| Action | Owner | Due |
| --- | --- | --- |
| Travel to site with a retained blade for swap testing | Ingrid Lund | 2026-04-10 |
| Meet on site, site access already cleared | Victor Nwosu | 2026-04-10 |
| Check build record for the installed blade lot | Tomas Lindqvist | 2026-04-09 |
| Customer written update within the hour | Aisha Bello | 2026-04-09 |
| Compensation range agreed internally | Priya Raman | 2026-04-15 |
| Daily bridge at 08:00 Pacific until the tool is up | Aisha Bello | Ongoing |